Development of Online ACR Portal for DHBVN

1. Introduction

This proposal is submitted for the design, development, deployment, and maintenance of a Online ACR portal for Dakshin Haryana Bijli Vitran Nigam (DHBVN). The objective of this portal is to enhance digital service delivery, improve operational efficiency, and provide transparent and user-friendly services to consumers and internal departments.

2. About DHBVN

Dakshin Haryana Bijli Vitran Nigam (DHBVN) is responsible for power distribution in southern Haryana and is committed to providing reliable and efficient electricity services to consumers through digital transformation initiatives.

3. Objective of the Portal

The proposed portal aims to:

- Digitize end-to-end service processes.

- Reduce manual intervention and paperwork.

- Improve transparency and tracking of applications.

- Provide real-time status updates.

- Enable seamless integration with existing DHBVN systems.

- Ensure compliance with Government of Haryana digital initiatives.

4. Scope of Work

Separate document attached with the name of ACR(SRS).doc.

5. Technical Architecture

- Technology Stack: ASP.NET / .NET Framework / .NET Core

- Database: MS SQL Server

- Frontend: HTML5, CSS3, JavaScript, Bootstrap

- Hosting: DHBVN Data Center / NIC Cloud

6. Implementation Timeline

| Phase | Activity | Duration |
| --- | --- | --- |
| Phase 1 | Requirement Finalization | 2 Months |
| Phase 2 | Development | 6–8 Months |
| Phase 3 | Testing & UAT | 2–3 Months |
| Phase 4 | Deployment | 0.5 Month |
| Phase 5 | Support | 12 Months |

Total Estimated Time: 10–14 Months

7. Deliverables

- Approved SRS Document

- Developed Portal (Source Code)

- Deployment Document

- User Manual

- Training Session for Staff

8. Estimated Cost:

| Sr No | Decription | Resource | Duration (Month) | Monthly Cost | Total Cost |
| --- | --- | --- | --- | --- | --- |
| 1 | Requirement Analysis & SRS Preparation | Sr. developer | 1 | 84960 | 84960 |
| 2 | System Design & Architecture | Sr. developer | 3 | 84960 | 254880 |
| 3 | Application Development | Sr. developer | 12 | 84960 | 1019520 |
|  |  | Designer | 12 | 53100 | 637200 |
|  |  | Developer | 12 | 53100 | 637200 |
| 4 | Integration & Utilities | Sr. developer | 2 | 84960 | 169920 |
| 5 | Testing & Quality Assurance | Sr. developer | 3 | 84960 | 254880 |
|  |  | System engg | 3 | 53100 | 159300 |
| 6 | Deployment & Go-Live | Sr. developer | 0.5 | 84960 | 42480 |
| 7 | Documentation & Training | Sr. developer | 0.5 | 84960 | 42480 |
| 8 | Maintenance & Support (1 Year) | Developer | 6 | 53100 | 318600 |
| Total |  |  |  |  | 3621420 |